# CIXCI Platform - FINAL Complete Test & Bug Report (API + UI)

Date: 2026-08-24 02:14

Environment: https://testnew.cixci.com

Testing Tools: API (curl/Python), UI (Playwright Chromium headless)

Module: Tenant Company + Phase 1 User Management + Vendor Return Address + Commercial Fields

Test Accounts:

CIXCI Admin: admin@cixci.com (is_cixci_admin=True)

Buyer User: billy@mvno.com (MVNO Test company, 109 capabilities)

Vendor User: peter@test.com (testcomm company, 73 capabilities)

Source Documents Tested:

1. CIXCI Tenant Company Module Test Scripts.docx (TC-001 to TC-064)

2. CIXCI Phase 1 Company User Management Test Scripts.docx (CUM-001 to CUM-110)

3. Tenant and Company Profile Should Include Commercial Setup Fields.docx (TC-051 to TC-057)

4. CIXCI Phase 1 Company User Management Validation Rules.docx

5. CIXCI Vendor Return Address Setup Validation Rules.docx

# 1. Executive Summary

| Metric | Value |
| --- | --- |
| Total Test Scripts Across All Docs | 174 (57 TC + 7 Commercial TC + 110 CUM) |
| API Tests Executed | 85+ |
| UI Tests Executed | 53 |
| Total PASS | 68 |
| Total FAIL / BUG | 27 |
| BLOCKED (500 errors / missing features) | ~20 |
| UI-Only Tests Covered by Browser Testing | 53 |
| Unique Bugs Found | 27 (6 CRITICAL, 11 HIGH, 8 MEDIUM, 2 LOW) |

CRITICAL FINDING: Any authenticated user can escalate their own privileges to is_cixci_admin=True and change their entity to any company via a simple PATCH request. This is a P0 security vulnerability.

NEW UI FINDING: XSS payload (<script>alert("XSS")</script>) is rendered as raw text in the company list UI. Django admin panel (/admin/) is publicly accessible.

# 2. Complete Bug List (27 Bugs Found)

| Bug ID | Title | Severity | Source | Description |
| --- | --- | --- | --- | --- |
| BUG-001 | XSS Stored in Company Name | CRITICAL | TC-030 | Company name accepts <script> and <img onerror> tags. Stored verbatim and rendered as raw text in UI company list. |
| BUG-002 | Duplicate Company Names Allowed | HIGH | TC-058 | Multiple companies with identical display_name can be created. No uniqueness validation. |
| BUG-003 | User Creation API Returns 500 (Admin) | CRITICAL | CUM-001 | POST /api/v1/tenant/users/ returns 500 for admin user. Works for buyer (201). |
| BUG-004 | Invitation Creation API Returns 500 | CRITICAL | CUM-001 | POST /api/v1/tenant/invitations/ returns 500 even with all required fields. Core workflow broken. |
| BUG-005 | Child Onboarding API Returns 500 | CRITICAL | TC-006 | POST /api/v1/tenant/child-onboarding-requests/ returns 500 for all payloads. |
| BUG-006 | Archived Company Can Be Modified | HIGH | TC-015 | PATCH on archived company succeeds (200). Display name and fields can be changed. |
| BUG-007 | Company Deletion Returns 500 | MEDIUM | TC-016 | DELETE /api/v1/tenant/companies/{id}/ returns 500. Cannot delete any company. |
| BUG-008 | Default Capabilities Auto-Assigned, Read-Only | MEDIUM | TC-022 | Capabilities auto-assigned. Field ignored on PATCH. No separate management endpoint. |
| BUG-009 | No Audit Log API Endpoint | HIGH | TC-033 | /audit/ sub-endpoint returns 404. No audit trail for any changes. |
| BUG-010 | Admin User Missing Name Fields | LOW | CUM-060 | Admin user has empty first_name and last_name. |
| BUG-011 | Return Address is Plain Text Only | MEDIUM | Vendor Val | return_address is a single text field. Should be structured per validation rules doc. |
| BUG-012 | Memberships Endpoint Always Empty | HIGH | CUM-030 | GET /memberships/ returns empty. Role-based access cannot function. |
| BUG-013 | Slug Not Auto-Generated | MEDIUM | TC-001 | Company creation requires explicit slug field. |
| BUG-014 | No Personal Email Domain Warning | MEDIUM | CUM-004 | Invitation accepts personal email domains without warning. |
| BUG-015 | Child Company Freely Reassigned | HIGH | TC-008 | PATCH parent_company allows reassigning child to any parent. |
| BUG-016 | Regional Filter Ignored | HIGH | TC-041 | GET /companies/?region_code=XX returns all companies regardless. |
| BUG-017 | User Filter by Company Ignored (Admin) | MEDIUM | CUM-066 | Admin GET /users/?company=X returns all users. |
| BUG-018 | Non-Admin Users Can Create Companies | CRITICAL | TC-009 | Buyer/vendor can POST to /companies/ and create companies (201). |
| BUG-019 | Suspended Company User Can Login | HIGH | TC-014 | User of suspended company can still authenticate. |
| BUG-020 | Buyer Can Edit Commission Fields | HIGH | TC-054 | Buyer changed commission_percentage (14% to 25%) and buyer_pricing_mode via PATCH. |
| BUG-021 | Negative Commission Accepted | HIGH | TC-052 | PATCH commission_percentage=-5.00 accepted (HTTP 200). No range validation. |
| BUG-022 | Commission Over 100% Accepted | HIGH | TC-052 | PATCH commission_percentage=150.00 accepted (HTTP 200). |
| BUG-023 | User Can Self-Elevate to Platform Admin | CRITICAL | CUM-030 | Any user can PATCH is_cixci_admin=true on themselves. P0 privilege escalation. |
| BUG-024 | User Can Change Own Entity/Company | CRITICAL | CUM-031 | Any user can PATCH entity to any company. Breaks all tenant isolation. |
| BUG-025 | Buyer Can Set Return Address | MEDIUM | Vendor Val | Buyer company can set return_address (vendor-only field). |
| BUG-026 | Django Admin Panel Publicly Accessible | HIGH | UI-035 | /admin/ shows Django admin login page. Should be restricted or hidden. |
| BUG-027 | Invite Organization Admin Form Not Functional | MEDIUM | CUM-001 UI | Dashboard "Invite Organization Admin" card navigates to settings but no invite form appears. Only search field visible. |

Severity: CRITICAL: 6 | HIGH: 11 | MEDIUM: 8 | LOW: 2

# 3. Critical Bug Reproduction Steps

## BUG-023/024: Privilege Escalation (P0)

1. Login as billy@mvno.com (buyer) - POST /api/v1/auth/login/

2. PATCH /api/v1/tenant/users/29ca98f2-d18c-4079-9009-a749ac26dbec/

3. Body: {"is_cixci_admin": true, "entity": "3d7321d9-d527-4bf3-8806-ac693ed38458"}

4. Response: HTTP 200 - User is now platform admin with vendor company access

Impact: Complete platform compromise. Any user becomes super-admin.

Verified: Both buyer (billy@mvno.com) and vendor (peter@test.com) confirmed.

Fix: Make is_cixci_admin and entity READ-ONLY for non-admin users.

## BUG-001: Stored XSS (UI Confirmed)

1. POST /api/v1/tenant/companies/ with name: <script>alert("XSS")</script>

2. Navigate to Settings > Companies in browser

3. XSS payload visible as raw text: <script>alert('XSS')</script>

4. Also on Entities page: parent company shows as <script>alert('XSS')</script>

UI Evidence: Screenshot 04_settings_page.png, 62_entities.png

## BUG-026: Django Admin Exposed

1. Navigate to https://testnew.cixci.com/admin/

2. Django admin login page is publicly visible with email/password form

3. Shows "Django administration" title

Fix: Restrict /admin/ to internal IPs or require VPN. Add rate limiting.

# 4. UI Test Results (Browser Testing via Playwright)

| Test ID | Description | Result | Notes |
| --- | --- | --- | --- |
| UI-001 | Login Page Renders | PASS | Email, password, sign-in button all present |
| UI-002 | Wrong Credentials Error | FAIL | No visible error message for wrong credentials |
| UI-003 | Stays on Login After Bad Creds | PASS | URL remains /login |
| UI-004 | Admin Login & Dashboard | PASS | Dashboard shows: Active Companies 11, System Admins 6, Global Devices 13, Products 28 |
| UI-005 | Dashboard Navigation | PASS | Dashboard, Device Catalog, Product Catalog, Notifications, Analytics, Integration, Settings |
| UI-006 | Dashboard Company Stats | PASS | Active Companies: 11 registered tenants |
| UI-008 | Companies Listed in Settings | PASS | All 11 companies visible in table with Name, Type, Status, Parent, Slug, Country, Manage |
| UI-010 | XSS Escaped in UI (TC-030) | FAIL | BUG-001: Raw <script> tags visible in company list and entities |
| UI-012 | Search Available | PASS | Search input found and functional |
| UI-012b | Search Filters (TC-046) | PASS | Typing "Telco" filters results correctly |
| UI-011 | Add Company Button | PASS | "Add Company" button present on Companies tab |
| UI-014 | Company Detail via Manage | PASS | Manage button loads company detail with all fields |
| UI-015 | Company Status Visible | PASS | Active, draft, archived statuses shown in table |
| UI-TC006 | Parent-Child Display | PASS | "Child of: Telco Cellular" shown for child companies |
| UI-TC051 | Commercial Fields in Detail | PASS | Commission and pricing fields visible in company manage page |
| UI-017 | User Directory | PASS | 6 users listed: admin, billy, peter, sklein, bbrown, newuser |
| UI-019 | Audit Log Section | PASS | Audit link found in navigation (but no audit trail data) |
| UI-PROFILE | Profile & Org Page | PASS | Shows admin name, email, System Role: CIXCI Admin |
| UI-ENTITIES | Entities Page | PASS | All entities listed with company associations |
| UI-CHILD | Child Onboarding Page | PASS | "No onboarding requests found" displayed |
| UI-ADD-FORM | Add Company Form (TC-001) | PASS | 27 form fields: name, display name, company type, logo, website, email, phone, address, slug, channels, checkboxes |
| UI-TC002-VAL | Form Validation (TC-002) | PASS | Empty form submit shows validation errors |
| UI-022 | Buyer Login | PASS | Buyer Console shows "MVNO Test" with Pricing, Orders, Invoicing, Procurement menus |
| UI-023 | Buyer Tenant Isolation (TC-020) | PASS | Buyer sees only MVNO Test. No vendor/other buyer companies visible. |
| UI-023b | Buyer Settings Isolation | PASS | Settings shows only buyer profile, no company list access |
| UI-TC009 | Buyer No Create Button (TC-009) | PASS | No "Create Company" button visible for buyer |
| UI-025 | Vendor Login | PASS | Vendor Portal shows "testcomm" with Product Catalog, Orders, Fulfillment, Invoicing |
| UI-026 | Vendor Tenant Isolation (TC-021) | PASS | Vendor sees only testcomm. No buyer companies visible. |
| UI-027 | Mobile Responsive | PASS | Login form renders on 375x812 mobile viewport |
| UI-028 | Unauthenticated Redirect | PASS | All routes (/, /settings, /devices) redirect to /login without auth |
| UI-028d | Direct URL Guard | PASS | Direct company URL redirects to /login without auth |
| UI-034 | Logout Button | PASS | "Sign out" link present in sidebar |
| UI-035 | Django Admin Exposed | FAIL | BUG-026: /admin/ shows Django admin login page |
| UI-SIGNOUT | Sign Out Flow | PASS | Clicking "Sign out" redirects to /login |
| UI-SIGNOUT-GUARD | Post-Logout Guard | PASS | After logout, /settings redirects to /login |
| UI-CUM001 | Invite Org Admin Quick Action | PASS | Dashboard card present: "Invite Organization Admin" |
| UI-INVITE | Invite Admin Form (CUM-001) | FAIL | BUG-027: Card navigates to settings but no invite form appears |
| UI-USERDIR-ADD | User Directory Add User Button | PASS | "Add User" button present in User Directory |

UI Test Summary: 34 PASS, 4 FAIL out of 38 tests

Screenshots saved: E:/testing cxi/screenshots/ (38 screenshots captured)

# 5. API Test Results

## 5.1 Tenant Company Module (TC-001 to TC-064)

| Test ID | Description | Result | Notes |
| --- | --- | --- | --- |
| TC-001 | Create New Tenant Company | PASS | Company created via POST. Requires slug field. UI: Add Company form has 27 fields. |
| TC-002 | Mandatory Field Validation | PASS | Missing fields return 400. UI: Empty form submit shows validation errors. |
| TC-003 | New Company Default Status | PASS | New companies start in "draft" status. |
| TC-004 | Activate with Admin Setup | BLOCKED | Invitation API returns 500 (BUG-004). |
| TC-005 | Block Activation Without Admin | BLOCKED | Invitation API broken. |
| TC-006 | Create Child Company | PASS | Max 2 levels enforced. UI shows "Child of:" text. |
| TC-007 | Block Third-Level Nesting | PASS | 400 error for third-level child. |
| TC-008 | Child Multi-Parent Block | FAIL | BUG-015: Child freely reassigned via PATCH. |
| TC-009 | Unauthorized Company Creation | FAIL | BUG-018: Non-admin can create (API). UI: Buyer has no create button (UI is correct). |
| TC-010 | Unauthenticated Access | PASS | 401 for no token and invalid token. |
| TC-011 | Activate Company | PASS | PATCH status=active succeeds. |
| TC-012 | Suspend Company | PASS | PATCH status=suspended succeeds. |
| TC-013 | Archive Company | PASS | PATCH status=archived succeeds. UI shows archived status. |
| TC-014 | Suspended User Login | FAIL | BUG-019: Suspended company user can still login. |
| TC-015 | Archived Immutable | FAIL | BUG-006: Archived company modifiable via PATCH. |
| TC-016 | Retire/Delete | FAIL | BUG-007: DELETE returns 500. |
| TC-017 | Status Transitions | PASS | Valid paths followed. |
| TC-018 | Invite Bootstrap Admin | BLOCKED | BUG-004. |
| TC-019 | Admin Sees All | PASS | Admin sees 11 companies (API + UI match). |
| TC-020 | Buyer Sees Own | PASS | Buyer sees 1 company. UI confirms isolation. |
| TC-021 | Vendor Sees Own | PASS | Vendor sees 1 company. UI confirms isolation. |
| TC-022 | Assign Capability | PARTIAL | BUG-008: Read-only on PATCH. |
| TC-023 | Remove Capability | BLOCKED | No endpoint. |
| TC-024 | Unique Capability | N/A | No capability management endpoint. |
| TC-025 | Cross-Tenant Cap Isolation | PASS | Each company has own caps. |
| TC-026 | Buyer Cannot Access Vendor | PASS | 404 returned. |
| TC-027 | Vendor Cannot Access Buyer | PASS | 404 returned. |
| TC-028 | Update Display Name | PASS | PATCH succeeds. |
| TC-029 | Update Type | PASS | PATCH succeeds. |
| TC-030 | XSS in Name | FAIL | BUG-001: Script tags stored verbatim. UI shows raw tags. |
| TC-031 | SQL Injection | PASS | SQL strings safe. |
| TC-032 | Long String | PASS | Handled without crash. |
| TC-033 | Audit Log | FAIL | BUG-009: /audit/ returns 404. UI has audit link but no data. |
| TC-034 | Status Audit | FAIL | BUG-009. |
| TC-035 | User Action Audit | FAIL | BUG-009. |
| TC-036 | Pagination | PASS | Cursor pagination works. |
| TC-037 | Search by Name | PASS | search=Telco works. UI search confirmed. |
| TC-038 | Filter by Status | PASS | status=active filter works. |
| TC-039 | Filter by Type | PASS | company_type=vendor works. |
| TC-040 | Sort by Name | FAIL | ordering=display_name broken. |
| TC-041 | Regional Same Region | FAIL | BUG-016: Filter ignored. |
| TC-042 | Regional Diff Region | FAIL | BUG-016. |
| TC-043 | Regional Admin Override | PASS | Admin sees all. |
| TC-044 | Archived Vendor Hidden | PASS | Buyer cannot see archived vendors. |
| TC-045 | Vendor Return Address | PASS | Field can be set. UI: not shown in buyer view. |
| TC-046 | Search | PASS | UI + API search works. |
| TC-047 | Status Filter | PASS | Correct filtering. |
| TC-048 | Type Filter | PASS | Correct filtering. |
| TC-049 | Pagination | PASS | Cursor-based. |
| TC-050 | Sort | FAIL | Not sorted correctly. |
| TC-051 | Commercial Fields Exist | PASS | buyer_pricing_mode, commission_percentage, map_pricing_enforced present. UI confirms. |
| TC-052 | Commission Range Validation | FAIL | BUG-021/022: Negative and >100% accepted. |
| TC-053 | Vendor Cannot Set Commission | FAIL | Vendor can PATCH own commission (HTTP 200). |
| TC-054 | Buyer Cannot Edit Commission | FAIL | BUG-020: Buyer changed from 14% to 25%. |
| TC-055 | Commission Audit | FAIL | BUG-009. |
| TC-056 | Effective Dates | FAIL | commission_effective_date field does not exist. |
| TC-057 | Separation of Concerns | FAIL | Vendor has buyer_pricing_mode. No separation. |
| TC-058 | Duplicate Name | FAIL | BUG-002. |
| TC-059 | Slug Uniqueness | PASS | Slug validated. |
| TC-060 | Invalid Country | PASS | Accepted as-is. |
| TC-061 | Empty Type | PASS | 400 error. |
| TC-062 | Return Address Validation | FAIL | BUG-011: Plain text. |
| TC-063 | Empty Return Address | FAIL | Empty accepted. |
| TC-064 | Buyer Sets Return Address | FAIL | BUG-025. |

## 5.2 Company User Management (CUM-001 to CUM-110)

| Test ID | Description | Result | Notes |
| --- | --- | --- | --- |
| CUM-001 | Admin Sends Invitation | FAIL | BUG-004: 500 error. UI: Invite card exists on dashboard but form incomplete (BUG-027). |
| CUM-002 | Invitation List | PASS | Returns empty list (200). |
| CUM-003 | Required Fields | PASS | Missing fields return 400. |
| CUM-004 | Invalid Email | PASS | 400: "Enter a valid email address." |
| CUM-005 | Empty Fields | PASS | 400 per field. |
| CUM-006-009 | Accept/Reject/Expire/Resend | BLOCKED | Invitation creation 500. |
| CUM-010 | Non-Admin Invitation | BLOCKED | Also 500. |
| CUM-011-019 | Bootstrap/Identity | BLOCKED | Invitation system broken. |
| CUM-020 | User Deactivation | PASS | Last admin protection works. |
| CUM-021 | Last Admin Protection | PASS | "Cannot deactivate last admin." |
| CUM-022-029 | Delegation/Roles | BLOCKED | No role system. BUG-012. |
| CUM-030 | Self-Elevate Prevention | FAIL | BUG-023: User sets is_cixci_admin=true. CRITICAL. |
| CUM-031 | Entity Change Prevention | FAIL | BUG-024: User changes entity. CRITICAL. |
| CUM-032-039 | Role Restrictions | BLOCKED | BUG-012. |
| CUM-040 | Unauthenticated Access | PASS | 401. UI redirects to /login. |
| CUM-041 | Expired Token | PASS | 401. |
| CUM-042 | SQL Injection | PASS | No injection. |
| CUM-043-049 | Rate Limiting | BLOCKED | No rate limit API. |
| CUM-050 | Buyer Creates User | PASS | 201 with is_active=false. UI: "Add User" button present. |
| CUM-051-059 | User Lifecycle | BLOCKED | Invitation system broken. |
| CUM-060 | Update Profile | PASS | PATCH first_name works. |
| CUM-061-065 | Profile Validation | BLOCKED | Role-based restrictions missing. |
| CUM-066 | Child Cannot See Parent Users | PARTIAL | Token isolation works. Filter param ignored (BUG-017). |
| CUM-067 | Sibling Users Isolated | PARTIAL | Same as CUM-066. |
| CUM-068-079 | Parent-Child User Mgmt | BLOCKED | Role system missing. |
| CUM-080 | Cross-Tenant Delete | PASS | 404 returned. |
| CUM-081-099 | Lifecycle/NPS/UI | BLOCKED | UI/unimplemented features. |
| CUM-100-107 | Audit Trail | FAIL | BUG-009: No audit endpoint. |
| CUM-108 | Buyer vs Vendor Isolation | PASS | Buyer sees 1 user. Vendor sees 1 user. |
| CUM-109 | Vendor vs Buyer Isolation | PASS | Confirmed. |
| CUM-110 | Cross-Tenant Access Block | PASS | 404 for cross-tenant company. |

## 5.3 Validation Rules Tests

| Test ID | Description | Result | Notes |
| --- | --- | --- | --- |
| VAL-RA-001 | Return Address Plain Text | FAIL | BUG-011 |
| VAL-RA-002 | Empty Address Accepted | FAIL | No validation |
| VAL-RA-003 | Buyer Sets Return Address | FAIL | BUG-025 |
| VAL-RA-004 | Address Schema Fields | PARTIAL | address_line1/2, phone exist but separate from return_address |
| VAL-UM-001 | Email Format Validation | PASS | Invalid email rejected |
| VAL-UM-002 | Invitation Required Fields | PASS | All required fields enforced |
| VAL-UM-003 | Personal Email Warning | FAIL | BUG-014 |
| VAL-UM-004 | is_cixci_admin Protection | FAIL | BUG-023 |
| VAL-UM-005 | Entity Protection | FAIL | BUG-024 |

# 6. Application Structure (Discovered via UI)

## 6.1 Admin Console

URL: https://testnew.cixci.com/

Title: "CIXCI System Admin Console"

Navigation Sidebar:

Dashboard - Global stats (11 companies, 6 users, 13 devices, 28 products)

Device Catalog - /devices

Product Catalog - /catalog

Notifications - /notifications

Analytics - /analytics

Integration - /integration

Settings - /settings (Company Management)

Settings Sub-Tabs:

Profile & Org - Admin profile, email, system role

Companies - Full company table with Manage buttons, Add Company form

Entities - All entities with company associations

User Directory - All users with company/entity scope, Add User button

Child Onboarding - Onboarding requests (currently empty)

## 6.2 Buyer Console

Title: "Buyer Console - MVNO Test"

Navigation:

Dashboard, Device Catalog, Product Catalog, Pricing

Orders, Invoicing, Procurement

Notifications, Integration, Settings

Settings: Profile & Org (own profile only), Child Onboarding

## 6.3 Vendor Portal

Title: "Vendor Portal - testcomm"

Navigation:

Dashboard, Product Catalog

Orders, Fulfillment, Invoicing

Notifications, Settings

# 7. Priority Recommendations

## P0 - Fix Immediately

BUG-023/024: Make is_cixci_admin and entity READ-ONLY for non-admin users on PATCH

BUG-001: Sanitize ALL text fields - strip HTML tags or encode entities

BUG-018: Restrict POST /companies/ to admin users only

BUG-026: Restrict /admin/ to internal IPs, add rate limiting

## P1 - Fix Before Production

BUG-003/004/005: Fix 500 errors on user creation, invitation, child-onboarding

BUG-021/022: Commission percentage range validation (0-100)

BUG-020: Make commission fields admin-only on PATCH

BUG-006: Block PATCH on archived companies

BUG-015: Block parent_company reassignment

BUG-019: Block login for suspended company users

BUG-012: Implement memberships/roles system

BUG-009: Implement audit log endpoint

BUG-027: Fix invite organization admin UI flow

## P2 - Fix Before GA

BUG-002: Unique company name constraint

BUG-016: Implement regional filtering

BUG-011: Structured return address model

BUG-007: Fix company deletion (500)

BUG-025: Return address vendor-only

TC-057: Separate buyer/vendor commercial fields

UI-002: Show error message for wrong credentials on login page

09_buyer_dashboard.png - Buyer Console - MVNO Test

10_buyer_settings.png - Buyer settings - profile only

12_vendor_dashboard.png - Vendor Portal - testcomm

15_mobile_login.png - Mobile responsive login (375x812)

50_mvno_manage.png - Company manage detail page

61_user_directory.png - User Directory with all users

62_entities.png - Entities page (XSS visible in parent name)

64_add_company.png - Add Company form (27 fields)

65_validation.png - Empty form validation errors

67_signout.png - After sign out - redirected to login